IntentFlow AI

Agentic Multimodal Personal Intelligence

| Document Type: Version: Date: Status: | PRD + MVP + Timeline 1.0 — Complete Draft February 2026 Confidential |
| --- | --- |

This document is the single source of truth for IntentFlow AI. It covers the full Product Requirements Document (PRD), Minimum Viable Product (MVP) scope, and the 12-week development timeline.

Table of Contents

PART A — PRODUCT REQUIREMENTS DOCUMENT (PRD)

1. Executive Summary	3

2. Problem Statement	3

3. Goals & Success Metrics	4

4. Target Users & Personas	4

5. Feature Requirements	5

6. System Architecture	7

7. Technology Stack	7

8. Non-Functional Requirements	8

9. Risks & Mitigations	8

PART B — MVP PLAN

10. MVP Scope & Boundaries	9

11. MVP User Stories	9

12. MVP Architecture	10

PART C — DEVELOPMENT TIMELINE

13. 12-Week Roadmap	10

14. Phase Milestones	12

15. Post-Launch Roadmap	12

PART A

Product Requirements Document

# 1. Executive Summary

IntentFlow AI is an intelligent, multimodal productivity platform that eliminates the gap between capturing ideas and executing tasks. Users interact through natural voice or text inputs; an NLP engine extracts intent; the Human-in-the-Loop (HITL) layer ensures accuracy; and n8n-powered agentic workflows handle execution — all surfaced in a single Command Center dashboard.

| Attribute | Detail |
| --- | --- |
| Product Name | IntentFlow AI |
| Tagline | Build with Intent. Execute with Intelligence. |
| Product Type | Multimodal Productivity Intelligence Platform |
| Target Users | Knowledge workers, students, professionals, entrepreneurs |
| Platform | Web (React PWA), Mobile-Responsive |
| Primary Differentiator | HITL-verified AI automation — trusted, not black-box |
| Core Stack | React.js, Node.js, OpenAI/Claude API, n8n, PostgreSQL |

# 2. Problem Statement

Modern productivity tooling fails knowledge workers at three critical layers:

2.1  Input Friction

People capture ideas in bursts — voice memos while commuting, quick texts at their desk, screenshots from meetings. The friction between capture and actionable organization is so high that studies estimate over 60% of captured ideas never convert into tasks. Tools like Todoist and Notion require intentional, structured input that clashes with the speed of real-world thinking.

2.2  Context Fragmentation

A typical knowledge worker's commitments are scattered across Google Calendar, Gmail, Slack, Notion, and physical notebooks. There is no single source of truth. This fragmentation produces scheduling conflicts, missed follow-ups, and decision fatigue. Users spend more cognitive energy managing their systems than doing their actual work.

2.3  Automation Anxiety

Fully autonomous AI schedulers and task managers introduce a new failure mode: silent errors. Users have no visibility into why a meeting was moved, why a task priority changed, or why a follow-up was sent. This erodes trust. Without a human verification layer, autonomous systems remain unused or cause bigger problems than they solve.

Core insight: The market needs a system that is autonomous enough to eliminate manual work, but transparent enough that users trust it with important decisions. This is the design space IntentFlow AI occupies.

# 3. Goals & Success Metrics

3.1  Product Goals

- Reduce task capture-to-action time from minutes to seconds

- Eliminate manual data entry for 80% of task creation workflows

- Provide a single trusted interface for all productivity management

- Build AI trust through transparent, human-verifiable decisions

3.2  Key Performance Indicators

| Metric | MVP Target (Week 4) | Phase 2 (Week 8) | 6-Month Target |
| --- | --- | --- | --- |
| Task capture-to-creation rate | 70% | 82% | 92% |
| NLP intent accuracy | 72% | 84% | 93% |
| HITL approval rate (no edits) | 55% | 72% | 88% |
| Avg. tasks created per user/day | 5 | 9 | 14 |
| Daily Active Users | 50 (beta) | 250 | 1,500+ |
| User-reported weekly time saved | 1.5 hrs | 3 hrs | 5+ hrs |
| Task completion rate | 60% | 72% | 85% |

# 4. Target Users & Personas

| Persona 1 — The On-the-Go Pro | Persona 2 — The Knowledge Worker | Persona 3 — The Student |
| --- | --- | --- |
| Startup founder / sales exec. Captures ideas via voice while commuting. Needs zero-friction capture and automatic scheduling. | Product manager or consultant. Manages tasks from email, Slack, and meetings. Needs unified context and smart prioritization. | University student juggling assignments, projects, and deadlines. Needs deadline tracking, habit building, and focus tools. |
| Pain: Loses ideas in transit. Hates manual entry. | Pain: Context scattered across 5+ tools. | Pain: Forgets deadlines, no single view. |
| Needs: Voice capture, instant task creation. | Needs: Email-to-task, calendar sync, HITL. | Needs: Reminders, focus mode, habit tracking. |

# 5. Feature Requirements

## FR-1  Multimodal Input Capture

The system must accept and process inputs from multiple modalities without requiring structured data entry.

| Req ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-1.1 | Voice input with real-time auto-transcription | Must Have | Web Speech API + Deepgram fallback |
| FR-1.2 | Free-text input field with NLP processing | Must Have | Primary MVP input method |
| FR-1.3 | Email forwarding to unique capture address | Should Have | Phase 2 — Gmail API integration |
| FR-1.4 | OCR extraction from images and PDFs | Should Have | Phase 2 — Google Cloud Vision |
| FR-1.5 | Browser extension for one-click web clipping | Could Have | Phase 3 |
| FR-1.6 | Slack / Teams message-to-task forwarding | Could Have | Phase 3 — n8n webhook |

## FR-2  NLP Intent Extraction Engine

The system must parse unstructured natural language and extract structured task data with high accuracy, even for ambiguous inputs.

| Req ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-2.1 | Extract task title from freeform input | Must Have | Core NLP function |
| FR-2.2 | Identify and parse due dates and times | Must Have | Relative: 'tomorrow', 'next Friday' |
| FR-2.3 | Detect priority level (High / Medium / Low) | Must Have | Based on keywords + context |
| FR-2.4 | Identify people/contacts mentioned in input | Should Have | spaCy named entity recognition |
| FR-2.5 | Classify task category (work/personal/urgent) | Should Have | AI classification model |
| FR-2.6 | Detect task dependencies from context | Should Have | e.g., 'after the meeting on Monday' |
| FR-2.7 | Cluster related tasks into project groups | Could Have | Vector similarity clustering |
| FR-2.8 | Support multi-task extraction from one input | Could Have | e.g., 'Call John and send the report' |

## FR-3  Human-in-the-Loop (HITL) Verification

Before any AI-interpreted task is committed to the system, users must have the ability to review, edit, or reject the AI's interpretation. This is the core trust mechanism of IntentFlow AI.

| Req ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-3.1 | Display AI-interpreted task before creation | Must Have | Shows extracted fields for review |
| FR-3.2 | One-tap Approve / Edit / Reject buttons | Must Have | Minimal friction UI |
| FR-3.3 | Inline edit of any extracted field | Must Have | User corrects misinterpretations |
| FR-3.4 | Confidence score display per extracted field | Should Have | Highlights uncertain fields in amber |
| FR-3.5 | Auto-approve high-confidence extractions | Should Have | Above 95% confidence threshold |
| FR-3.6 | Daily digest batch review panel | Should Have | Morning review of pending items |
| FR-3.7 | Store user corrections as training feedback | Should Have | Improves future accuracy |
| FR-3.8 | HITL audit log (what AI did, what user changed) | Could Have | Accountability and debugging |

## FR-4  Agentic AI Workflows (n8n)

Once tasks are approved through HITL, the system autonomously executes workflow actions including scheduling, reminders, email-to-task conversion, and cross-tool synchronization.

| Req ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-4.1 | Smart scheduling with calendar conflict detection | Must Have | Phase 2 — Google Calendar API |
| FR-4.2 | Automated task reminders (time-based) | Must Have | n8n cron trigger workflow |
| FR-4.3 | Email-to-task conversion workflow | Should Have | Gmail webhook → NLP → HITL |
| FR-4.4 | Priority rebalancing on deadline changes | Should Have | Auto-updates priority queue |
| FR-4.5 | Overdue task escalation notifications | Should Have | n8n daily scan workflow |
| FR-4.6 | Follow-up task creation from completed tasks | Could Have | e.g., 'Send recap after meeting' |
| FR-4.7 | Location-based task triggers | Could Have | Phase 3 — Geofencing API |
| FR-4.8 | Slack message-to-task automation | Could Have | Phase 3 — Slack Events API |

## FR-5  Command Center Dashboard

A unified visual interface giving users complete situational awareness of all tasks, projects, and commitments across a single screen.

| Req ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-5.1 | Unified task list with filter/sort/search | Must Have | Core view in MVP |
| FR-5.2 | Timeline view (Day / Week / Month) | Should Have | Phase 2 — calendar-style layout |
| FR-5.3 | Eisenhower Priority Matrix (Urgent/Important) | Should Have | Drag-and-drop quadrant view |
| FR-5.4 | Focus Mode: top 3 tasks highlighted | Should Have | Reduces decision paralysis |
| FR-5.5 | Project grouping with progress bars | Should Have | Auto-clustered related tasks |
| FR-5.6 | Drag-and-drop task reordering | Should Have | Intuitive priority management |
| FR-5.7 | Productivity analytics (completion rate, trends) | Could Have | Phase 3 — Recharts graphs |
| FR-5.8 | Streak counter and gamification elements | Could Have | Phase 3 — habit tracking |

# 6. System Architecture

IntentFlow AI follows a layered architecture with clear separation between capture, intelligence, verification, and execution.

| Layer | Components | Responsibility |
| --- | --- | --- |
| Input Layer | Web UI, Voice API, Email Forwarder, Browser Extension | Accepts all multimodal inputs from user |
| Intelligence Layer | OpenAI/Claude API, spaCy NER, Classification Model | Processes inputs into structured task data |
| HITL Layer | Approval Queue, Confidence Scorer, Feedback Store | Human review and correction interface |
| Automation Layer | n8n Workflows, Calendar API, Email API, Webhooks | Executes approved actions autonomously |
| Data Layer | PostgreSQL, Redis, Pinecone (Vector DB) | Stores tasks, sessions, semantic context |
| Presentation Layer | React Dashboard, PWA, Notification System | Visualizes all data in Command Center |

# 7. Technology Stack

7.1  Frontend

| Technology | Version | Purpose |
| --- | --- | --- |
| React.js | 18+ | Core UI framework |
| Tailwind CSS | 3+ | Utility-first styling |
| Vite | 5+ | Build tool and dev server |
| Web Speech API | Native | Browser voice capture |
| Deepgram SDK | Latest | Accurate STT transcription |
| WebSockets (Socket.io) | Latest | Real-time dashboard sync |
| React Beautiful DnD | Latest | Drag-and-drop task reordering |
| Recharts | Latest | Analytics and progress charts |

7.2  Backend

| Technology | Version | Purpose |
| --- | --- | --- |
| Node.js + Express | 20+ LTS | REST API server, webhook handling |
| OpenAI GPT-4 API | Latest | NLP intent extraction and reasoning |
| Claude API (Anthropic) | Latest | Fallback NLP and summarization |
| spaCy (Python service) | 3.x | Named entity recognition |
| n8n | Latest (self-hosted) | Agentic workflow orchestration |
| Google Calendar API | v3 | Calendar read/write and conflict detection |
| Gmail API | v1 | Email parsing and task extraction |
| OAuth 2.0 | — | Authentication with Google/Microsoft |

7.3  Data & Infrastructure

| Technology | Purpose | Environment |
| --- | --- | --- |
| PostgreSQL | Primary structured data (tasks, users, feedback) | Production + Dev |
| Redis | Session caching, real-time pub/sub, rate limiting | Production |
| Pinecone | Vector embeddings for semantic task search | Production |
| Vercel | Frontend hosting and edge CDN | Production |
| Railway / AWS EC2 | Backend API and database hosting | Production |
| GitHub Actions | CI/CD pipeline, automated test runs | All environments |
| Sentry | Error monitoring and performance tracking | Production |
| Docker | Containerization for n8n and spaCy services | All environments |

# 8. Non-Functional Requirements

| Category | Requirement | Target |
| --- | --- | --- |
| Performance | NLP response time (text input to HITL preview) | < 2 seconds |
| Performance | Dashboard initial load time | < 1.5 seconds |
| Reliability | API uptime SLA | 99.5% monthly |
| Scalability | Concurrent active users (Phase 2) | 500+ without degradation |
| Security | Data encryption at rest and in transit | AES-256 + TLS 1.3 |
| Security | Authentication method | OAuth 2.0 (Google/Microsoft) |
| Privacy | User data storage | GDPR-compliant, user-deletable |
| Accessibility | WCAG compliance | Level AA |
| Mobile | Responsive breakpoints | Works on 375px+ screens |
| Offline | Core task viewing offline (PWA) | Service Worker cache |

# 9. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| NLP misinterprets vague inputs | High | Medium | HITL gate prevents bad tasks; store corrections for retraining |
| OpenAI API cost overrun | Medium | High | Implement prompt caching, token budgets, and user-level rate limits |
| n8n workflow failures (silent) | Medium | High | Error logging on every node; fallback email notification to user |
| User abandons HITL step (too much friction) | Medium | High | Keep approval UI to single tap; auto-approve high-confidence items |
| Calendar sync conflicts on write | Low | Medium | Read-only in MVP; phased write access with explicit user confirmation |
| Voice transcription errors in noisy environments | Medium | Low | Text fallback always available; user can edit before approval |
| Data privacy concerns with AI processing | Low | High | On-premise n8n option; no raw user data sent to third-party LLMs without consent |

PART B

Minimum Viable Product Plan

# 10. MVP Scope & Boundaries

The MVP is a 4-week sprint to prove the core value loop: capture → AI extract → HITL approve → task created. Everything else is Phase 2 or later.

MVP Principle: Ship the minimum that delivers the "aha moment" — a user types a sentence and it becomes a verified, organized task in under 5 seconds.

| Feature | In MVP? | Phase | Rationale |
| --- | --- | --- | --- |
| Google OAuth login | Yes | MVP | Gate access and identify users |
| Free-text NLP input | Yes | MVP | Core capture mechanism |
| AI intent extraction (OpenAI) | Yes | MVP | Core intelligence layer |
| HITL approve/edit/reject UI | Yes | MVP | Core trust mechanism |
| Basic task list (CRUD) | Yes | MVP | Minimum useful output |
| Task completion toggle | Yes | MVP | Feedback loop proof |
| Voice input | No | Phase 2 | High complexity; text covers MVP value |
| Google Calendar sync | No | Phase 2 | Requires OAuth scope extension |
| n8n workflow automation | No | Phase 2 | Infrastructure overhead too high for MVP |
| Email-to-task pipeline | No | Phase 2 | Requires Gmail OAuth + forwarding setup |
| Command Center Dashboard | Partial | MVP | Simple list only; full dashboard in P2 |
| Priority Matrix / Timeline view | No | Phase 2 | Post-MVP visualization |
| OCR / document upload | No | Phase 3 | Lower priority for core value |
| Analytics & reporting | No | Phase 3 | Requires usage data accumulation |
| Slack/Teams integration | No | Phase 3 | Platform complexity |

# 11. MVP User Stories

| ID | As a... | I want to... | So that... | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| US-01 | New user | Sign in with my Google account | I can access my personal task data securely | Login with Google works; user record created in DB |
| US-02 | User | Type 'Call Sarah on Friday at 2pm' | A task is auto-created with correct date and contact | NLP extracts: title, date (Friday), time (2pm), person (Sarah) |
| US-03 | User | See the AI's interpretation before it saves | I can catch errors before they enter my task list | HITL preview shows all extracted fields; Edit button works |
| US-04 | User | Approve a correct AI interpretation in one tap | Tasks are added quickly without re-typing | Tapping Approve creates the task and dismisses the preview |
| US-05 | User | Edit an incorrect field in the HITL panel | The final task reflects my correction | Edited value overwrites AI value; correction is logged |
| US-06 | User | Reject a wrongly interpreted input | Bad tasks are not created | Reject dismisses preview; no task is created; input is re-shown |
| US-07 | User | View all my tasks in a clean list | I have a single place to see what needs doing | Tasks show title, due date, priority badge, completion toggle |
| US-08 | User | Mark a task as complete | I can track my progress | Checkbox marks task done; visual strikethrough applied |

# 12. MVP Technical Architecture

The MVP architecture is intentionally lean — only the components needed to prove the core loop.

| Component | Technology | Notes |
| --- | --- | --- |
| Frontend | React.js + Tailwind (Vite) | Single-page app; hosted on Vercel |
| Authentication | Google OAuth 2.0 | JWT stored in httpOnly cookie |
| API Server | Node.js + Express | REST endpoints for tasks and NLP |
| NLP Service | OpenAI GPT-4 API | Prompt-engineered for task extraction |
| HITL Interface | React component (Approval Panel) | Shows extracted fields, confidence, action buttons |
| Database | PostgreSQL (Supabase) | Users + Tasks tables; Supabase for easy setup |
| Hosting | Vercel (FE) + Railway (BE) | Free tiers sufficient for MVP scale |
| Error Tracking | Sentry (free tier) | Catch NLP and API failures early |

PART C

Development Timeline

# 13. 12-Week Development Roadmap

| Phase | Weeks | Theme | Outcome |
| --- | --- | --- | --- |
| Phase 1 | 1 – 4 | Foundation & MVP: Auth, NLP, HITL | Shippable MVP with core value loop |
| Phase 2 | 5 – 8 | Voice, Calendar, n8n Automation, Dashboard | Full-featured productivity platform |
| Phase 3 | 9 – 12 | Intelligence, Analytics, Mobile PWA | Polished, scalable production system |

## Phase 1 — Foundation & MVP  (Weeks 1–4)

Week 1 — Project Setup & Authentication

| Task | Description | Owner |
| --- | --- | --- |
| Repo & project structure | Initialize monorepo (frontend + backend folders), ESLint, Prettier config | Dev |
| React + Tailwind setup | Vite scaffold, Tailwind config, global styles, routing (React Router) | Dev |
| Node.js + Express API | Express server, middleware (CORS, Helmet, body-parser), env config | Dev |
| PostgreSQL schema | Users and Tasks tables, migrations via Prisma or raw SQL | Dev |
| Google OAuth 2.0 | OAuth flow, JWT cookie auth, protected routes | Dev |
| Deploy skeleton | Vercel (frontend) + Railway (backend) with environment variables | Dev |

Milestone: Working login system with empty dashboard deployed to production URL

Week 2 — Manual Task CRUD

| Task | Description | Owner |
| --- | --- | --- |
| Task input form | Title, description, due date, priority selector | Dev |
| REST API endpoints | POST /tasks, GET /tasks, PUT /tasks/:id, DELETE /tasks/:id | Dev |
| Task list UI | Cards with title, due date badge, priority color, completion toggle | Dev |
| Task filtering | Filter by status (active/done), priority, due date | Dev |
| Data validation | Zod schema validation on backend; form validation on frontend | Dev |

Milestone: Functional task manager — create, view, complete, delete tasks

Week 3 — NLP Integration

| Task | Description | Owner |
| --- | --- | --- |
| OpenAI API setup | API key management, prompt template for intent extraction | Dev |
| NLP endpoint | POST /nlp/extract — sends input to OpenAI, returns structured JSON | Dev |
| Prompt engineering | Iterative prompt testing: extract title, date, time, priority, people | Dev |
| Natural language input field | 'Just type anything' input box separate from manual form | Dev |
| NLP response parsing | Parse and validate OpenAI JSON response; handle malformed outputs | Dev |
| Edge case handling | Vague inputs, missing dates, multi-task sentences | Dev |

Milestone: Type 'Call John Friday 3pm' and see structured task data extracted in < 2 seconds

Week 4 — HITL Approval System

| Task | Description | Owner |
| --- | --- | --- |
| Approval Panel component | Modal/sidebar showing extracted fields with edit capability | Dev |
| Confidence scoring | Simple scoring: date present = +20, person = +10, etc. | Dev |
| Approve action | Creates task in DB, dismisses panel, shows success toast | Dev |
| Edit action | All fields become editable inline; save triggers task creation | Dev |
| Reject action | Dismisses panel, returns user to input, logs rejection in DB | Dev |
| Correction storage | Log what AI extracted vs what user changed (feedback table) | Dev |
| Auto-approve threshold | Tasks above 90% confidence score bypass panel automatically | Dev |

Milestone: MVP complete — full loop from natural language input to approved, organized task

## Phase 2 — Enhanced Features  (Weeks 5–8)

Week 5 — Voice Input

- Integrate Web Speech API for real-time in-browser transcription

- Add microphone button with push-to-talk and visual waveform feedback

- Pipe transcribed text through existing NLP → HITL pipeline

- Add Deepgram fallback for better accuracy in noisy environments

- Add 'Easy Win': toggle between continuous listening and push-to-talk

Milestone: Speak a task aloud and see it processed identically to typed input

Week 6 — Google Calendar Integration

- Extend OAuth scope to include Google Calendar read/write access

- Fetch and display existing calendar events in task timeline

- On task approval: if due date/time detected, offer to create calendar event

- Conflict detection: warn if proposed time overlaps existing event

- Two-way sync: calendar event deletion removes linked task

Milestone: Tasks with dates appear on Google Calendar; conflicts are flagged

Week 7 — n8n Workflow Automation

- Deploy n8n instance (Railway or n8n Cloud)

- Workflow 1: Overdue task scanner (daily cron → push notification)

- Workflow 2: Gmail inbox monitor → NLP extract → HITL queue

- Workflow 3: Task reminder trigger (X hours before due date)

- Webhook from n8n to app API for automated task creation

- Add 'Easy Win': Slack message forwarding workflow

Milestone: Email to your capture address; task appears in HITL queue automatically

Week 8 — Command Center Dashboard

- Timeline view: day/week/month calendar-style layout with tasks

- Priority Matrix: 2x2 Eisenhower quadrant with drag-and-drop

- Focus Mode: prominent card showing the top 3 priority tasks

- Project grouping: auto-cluster tasks by NLP-detected project context

- Progress bars per project: tasks completed vs total

- Dark mode toggle and layout customization

Milestone: Full Command Center live — unified view of all tasks, timeline, and priorities

## Phase 3 — Intelligence & Polish  (Weeks 9–12)

Week 9 — Smart Scheduling & Conflict Resolution

- AI suggests optimal time slots based on calendar gaps and task type

- Auto-schedule unscheduled tasks into available calendar blocks

- Conflict resolution UI: show alternatives when slot is taken

- Preferred working hours setting (affects scheduling suggestions)

- Energy-level time blocks: creative tasks in morning, admin in afternoon

Milestone: System proposes a full day schedule from unorganized task list

Week 10 — Learning & Personalization

- Build feedback analytics dashboard (AI accuracy over time)

- Implement active learning: low-confidence inputs auto-routed to review

- User preference model: learns preferred priority keywords and categories

- Habit tracking module: recurring tasks with streak counters

- Weekly productivity report generated and emailed every Monday morning

Milestone: System accuracy measurably improves after 50+ correction events

Week 11 — Mobile PWA & Notifications

- Full responsive mobile layout (375px breakpoint)

- Progressive Web App: installable, offline task viewing via Service Worker

- Push notifications for task reminders and HITL pending approvals

- Mobile-optimized voice capture with one-tap record button

- Home screen widget concept (installable shortcut to quick-capture)

Milestone: App installable on iOS/Android; push notifications working

Week 12 — Performance, Polish & Launch

- Performance audit: Lighthouse score target 90+ on all metrics

- Full keyboard shortcut system for power users

- Global search across all tasks, projects, and notes

- User onboarding tour (first 5 minutes experience)

- Error boundary improvements and graceful degradation

- Beta user feedback collection and final bug sprint

- Prepare product landing page and launch assets

Milestone: Production-ready v1.0 — fully tested, documented, and launched

# 14. Phase Milestone Summary

| Week | Milestone | Success Signal |
| --- | --- | --- |
| Week 1 | Skeleton app deployed with auth | Login with Google works on live URL |
| Week 2 | Manual task CRUD working | Can create, view, complete, delete tasks |
| Week 3 | NLP extraction live | Natural language input extracts structured task |
| Week 4 | HITL loop complete — MVP DONE | Full A-to-Z flow: input → AI → approve → task |
| Week 5 | Voice input live | Speak task and see it in HITL queue |
| Week 6 | Calendar integration | Tasks with dates sync to Google Calendar |
| Week 7 | n8n automation running | Email-to-task pipeline operational |
| Week 8 | Command Center dashboard live | Full dashboard with timeline and priority matrix |
| Week 9 | Smart scheduling active | AI proposes optimal time slots for tasks |
| Week 10 | Learning loop implemented | AI accuracy improves from user corrections |
| Week 11 | Mobile PWA installable | App works offline; push notifications live |
| Week 12 | v1.0 production launch | Public-facing product with onboarding flow |

# 15. Post-Launch Roadmap (Months 4–12)

| Quarter | Theme | Key Features |
| --- | --- | --- |
| Q2 (M4–6) | Collaboration & Integrations | Task sharing, team workspaces, Notion/Obsidian export, Zapier connector |
| Q3 (M7–9) | Context Intelligence | Location triggers, energy optimization, advanced habit tracking, OCR document ingestion |
| Q4 (M10–12) | Platform Expansion | Native iOS/Android app, enterprise SSO, admin dashboard, API for third-party developers |

IntentFlow AI

Build with Intent. Execute with Intelligence.

v1.0  |  February 2026  |  Confidential — Internal Use Only