IntentFlow AI

Complete Development Flow Guide

Week-by-Week Build Plan

Day-by-Day Tasks • Testing Checkpoints • Code Examples

+ Geolocation Features Analysis

# 1. Development Flow Overview

## 1.1  The Vertical Slice Philosophy

We build IntentFlow AI using vertical slices: complete one feature from database to mobile UI before starting the next. This ensures you always have a working system and can test end-to-end at every stage.

| Approach | Vertical Slice (✅ DO THIS) | Horizontal Layer (❌ AVOID) |
| --- | --- | --- |
| Week 1 | Build auth: DB + API + Mobile UI | Build entire database schema |
| Week 2 | Build task creation: NLP + HITL + Display | Build all API endpoints |
| Week 3 | Add voice input: UI + API integration | Build entire mobile UI |
| Result | Working app at every stage | Nothing works until week 12 |

## 1.2  Core Principles

- Build → Test → Deploy → Iterate

After each feature, test it thoroughly and deploy to staging. Don't accumulate untested code.

- One Working Feature > Five Half-Done Features

Finish what you start. A complete simple feature is more valuable than a complex incomplete one.

- Test the Happy Path First, Edge Cases Later

Get the main flow working before handling every possible error scenario.

- Database Changes Are Easy to Make Now, Hard Later

Spend extra time on database schema design upfront. Changing it later with production data is painful.

## 1.3  Timeline at a Glance

| Phase | Weeks | Goal | Deliverable |
| --- | --- | --- | --- |
| Foundation | 1-2 | Infrastructure setup | Login works, tasks CRUD |
| MVP Core | 3-4 | NLP + HITL | Natural language → verified task |
| Enhanced Input | 5-6 | Voice + Calendar | Multi-modal input working |
| Automation | 7-8 | n8n workflows | Email→task, reminders, reports |
| Intelligence | 9-10 | AI features | Smart scheduling, semantic search |
| Polish | 11-12 | UX + Performance | App store ready |

💪 Expect to spend 60% of time on Weeks 1-4 (foundation), 30% on Weeks 5-10 (features), and 10% on Weeks 11-12 (polish). This is normal and healthy.

# 2. Weeks 1-2: Foundation & Infrastructure

Goal: Get a working mobile app with authentication, database, and basic task management. No AI yet.

## Week 1: Setup & Authentication

Day 1: Project Setup

- Create GitHub repository

git init

git remote add origin https://github.com/yourusername/intentflow-ai

- Create project structure

mkdir intentflow-ai && cd intentflow-ai

mkdir mobile backend

- Initialize mobile app (Expo)

cd mobile

npx create-expo-app . --template tabs

npx expo install expo-router react-native-paper zustand

- Initialize backend (Next.js)

cd ../backend

npx create-next-app@latest . --typescript --app --tailwind

npm install @supabase/supabase-js zod

- Set up Supabase project

- Go to supabase.com

- Create new project: 'intentflow-ai'

- Save URL and anon key to .env files

🎯 End of Day 1: You have empty projects created and Supabase running. Commit to git.

Day 2: Database Schema

- Create users table (Supabase handles auth.users automatically)

CREATE TABLE public.users (

id UUID PRIMARY KEY REFERENCES auth.users(id),

email TEXT UNIQUE NOT NULL,

full_name TEXT,

avatar_url TEXT,

created_at TIMESTAMPTZ DEFAULT NOW()

);

- Create tasks table

CREATE TABLE public.tasks (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

user_id UUID REFERENCES public.users(id) ON DELETE CASCADE,

title TEXT NOT NULL,

due_date DATE,

due_time TIME,

priority TEXT DEFAULT 'medium',

status TEXT DEFAULT 'active',

created_at TIMESTAMPTZ DEFAULT NOW()

);

- Enable Row Level Security

ALTER TABLE tasks ENABLE ROW LEVEL SECURITY;

CREATE POLICY "Users see own tasks"

ON tasks FOR SELECT USING (auth.uid() = user_id);

CREATE POLICY "Users insert own tasks"

ON tasks FOR INSERT WITH CHECK (auth.uid() = user_id);

- Create indexes

CREATE INDEX idx_tasks_user_id ON tasks(user_id);

CREATE INDEX idx_tasks_status ON tasks(status);

🎯 Database schema complete. Test by inserting a row in Supabase SQL editor.

Day 3-4: Google OAuth Setup

- Set up Google Cloud project

- Create project at console.cloud.google.com

- Enable Google Calendar API

- Create OAuth 2.0 credentials

- Add redirect URIs (localhost + production)

- Configure Supabase Auth

- Supabase Dashboard → Authentication → Providers

- Enable Google provider

- Add Client ID and Secret from Google Cloud

- Implement login in mobile app

// app/(auth)/login.tsx

import { supabase } from '@/services/api';

async function signInWithGoogle() {

const { data, error } = await supabase.auth.signInWithOAuth({

provider: 'google',

options: {

redirectTo: 'intentflow://auth/callback',

},

});

}

- Test OAuth flow

- Click 'Sign in with Google'

- Authorize app

- Should redirect to app with session

🎯 You can log in with Google and see user data in Supabase auth.users table.

Day 5: Backend API Setup

- Create task CRUD endpoints

// app/api/tasks/route.ts

export async function GET(request: NextRequest) {

const userId = await getUserIdFromToken(request);

const { data } = await supabase

.from('tasks')

.select('*')

.eq('user_id', userId);

return NextResponse.json({ data });

}

- Test with Postman/Insomnia

- POST /api/tasks with JWT token

- GET /api/tasks returns your tasks

🎯 API endpoints work. Can create and retrieve tasks via API.

## Week 2: Mobile UI & Task Management

Day 6-7: Task List Screen

- Create TaskCard component

// components/TaskCard.tsx

export function TaskCard({ task }) {

return (

<TouchableOpacity className="p-4 bg-white rounded-lg">

<Text className="text-lg font-bold">{task.title}</Text>

<Text className="text-sm text-gray-600">

{task.due_date} • {task.priority}

</Text>

</TouchableOpacity>

);

}

- Create task list screen with FlatList

// app/(tabs)/tasks.tsx

export default function TasksScreen() {

const [tasks, setTasks] = useState([]);

useEffect(() => { loadTasks(); }, []);

return (

<FlatList

data={tasks}

renderItem={({ item }) => <TaskCard task={item} />}

keyExtractor={(item) => item.id}

/>

);

}

🎯 You can see a list of tasks on mobile screen, pulled from API.

Day 8-9: Task Input Form

- Create simple input form (no NLP yet)

// components/TaskInput.tsx

<TextInput

placeholder="Task title"

value={title}

onChangeText={setTitle}

/>

<Button onPress={handleCreate}>Create Task</Button>

- Hook up to API

async function handleCreate() {

await api.post('/tasks', { title, priority: 'medium' });

loadTasks();

}

🎯 You can type a task title and create it. It appears in the list immediately.

Day 10: Testing & Cleanup

- Test complete flow end-to-end

- Log in with Google

- Create 5 tasks

- See them in list

- Mark one complete

- Delete one

- Fix any bugs found

- Deploy to Vercel (backend) and test on physical device (mobile)

- Document what you've built in README.md

✅ WEEK 2 COMPLETE: You have a working mobile app with auth and basic task management!

# 3. Weeks 3-4: MVP Core (NLP + HITL)

Goal: Add AI-powered natural language processing and human-in-the-loop verification. This is the 'aha moment' feature.

## Week 3: NLP Integration

Day 11-12: OpenAI API Setup

- Get OpenAI API key

- Sign up at platform.openai.com

- Create API key

- Add $5 credit to account

- Set spending limit to $10/month

- Create NLP service

// backend/services/nlp.ts

import OpenAI from 'openai';

const openai = new OpenAI({

apiKey: process.env.OPENAI_API_KEY

});

export async function extractTaskIntent(input: string) {

const completion = await openai.chat.completions.create({

model: 'gpt-3.5-turbo', // Use gpt-4 in production

messages: [

{ role: 'system', content: EXTRACTION_PROMPT },

{ role: 'user', content: input }

],

response_format: { type: 'json_object' }

});

return JSON.parse(completion.choices[0].message.content);

}

- Create API endpoint

// app/api/nlp/extract/route.ts

export async function POST(request: NextRequest) {

const { input } = await request.json();

const extracted = await extractTaskIntent(input);

const confidence = calculateConfidence(extracted);

return NextResponse.json({ data: extracted, confidence });

}

- Test extraction

curl -X POST http://localhost:3000/api/nlp/extract \

-d '{"input":"Call John tomorrow at 3pm"}'

🎯 NLP endpoint works. Returns structured task data with confidence score.

Day 13-14: Prompt Engineering

- Write comprehensive system prompt (see previous docs)

- Test with 20+ example inputs

- "Buy milk" → extracts correctly

- "Team meeting next Friday 2pm" → correct date calculation

- "URGENT: Fix production bug" → priority = high

- Create test suite

// __tests__/nlp.test.ts

const testCases = [

{ input: 'Call mom tomorrow', expected: { title: 'Call mom', due_date: tomorrow } },

// ... 50+ more cases

];

- Achieve 85%+ accuracy on test suite

🎯 NLP extracts tasks accurately. Less than 15% need manual correction.

## Week 4: HITL Interface

Day 15-17: Approval Component

- Build HITL preview panel

// components/HITLApprovalPanel.tsx

export function HITLApprovalPanel({ extracted, onApprove, onReject }) {

return (

<View className="p-4 border-2 rounded-lg">

<Text className="font-bold">Review Task</Text>

<Text>Title: {extracted.title}</Text>

<Text>Due: {extracted.due_date}</Text>

<Text>Confidence: {extracted.confidence}%</Text>

<View className="flex-row gap-4 mt-4">

<Button onPress={onApprove}>✓ Approve</Button>

<Button onPress={onReject}>✗ Reject</Button>

</View>

</View>

);

}

- Add edit functionality

const [editing, setEditing] = useState(false);

{editing ? (

<EditForm task={task} onChange={setTask} />

) : (

<PreviewView task={task} />

)}

- Implement approve flow

async function handleApprove() {

await api.post('/tasks', task);

await api.post('/tasks/feedback', corrections); // Store corrections

closePanel();

}

Day 18-19: Complete Flow Integration

- Wire up: Input → NLP → HITL → Task Created

// Complete workflow in TaskInput component

1. User types or speaks input

2. Call NLP API

3. Show HITL panel with extracted data

4. User approves/edits/rejects

5. Create task in database

6. Show in task list

- Add auto-approve for high confidence

if (confidence >= 95) {

// Skip HITL, create task directly

await createTask(extracted);

} else {

// Show HITL panel

setShowHITL(true);

}

Day 20: MVP Testing

- Test complete MVP flow 50 times

- Type: "Call Sarah tomorrow at 3pm about project"

- See HITL panel with extracted data

- Approve

- Task appears in list with correct data

- Measure key metrics

- NLP accuracy: > 85%

- HITL approval rate: > 60% no edits

- Time from input to task created: < 10 seconds

✅ MVP COMPLETE! You have the core IntentFlow loop working: Natural language → AI extraction → Human verification → Task created.

🎯 Ship to TestFlight/Play Store beta. Get feedback from 10 users.

# 4. Weeks 5-12: Feature Development

| Week | Feature | Key Tasks | Checkpoint |
| --- | --- | --- | --- |
| 5 | Voice Input | expo-speech, Deepgram, voice→NLP pipeline | Can speak task and it's created |
| 6 | Google Calendar | OAuth, event creation, bidirectional sync | Tasks sync to calendar |
| 7 | n8n Setup | Install, webhooks, 3 basic workflows | Email→task works |
| 8 | Automations | Overdue scanner, reminders, completion handler | Notifications working |
| 9 | AI Scheduling | Smart scheduling, priority rebalancing | AI suggests optimal times |
| 10 | Analytics | Weekly reports, productivity insights | Users get weekly emails |
| 11 | Mobile Polish | PWA, push notifications, offline mode | Works offline, installable |
| 12 | Final Polish | Bug fixes, performance, app store prep | Ready to launch |

## Week 5: Voice Input (Days 21-25)

- Install expo-speech and configure permissions

- Add microphone button to task input

- Implement voice recording → transcription → NLP flow

- Test: Speak 'Call mom tomorrow' → Task created correctly

## Week 6: Calendar Integration (Days 26-30)

- Set up Google Calendar API credentials

- Create calendar sync endpoint in backend

- When task approved with date → create calendar event

- Store calendar_event_id in database

- Test: Create task with date → See event in Google Calendar

## Week 7: n8n Workflows (Days 31-35)

- Start n8n locally with ngrok

- Build Workflow #1: Task Created Handler

- Build Workflow #2: Daily Overdue Scanner

- Build Workflow #4: Email-to-Task Pipeline

- Test: Forward email to capture address → Task appears in app

## Week 8: More Automations (Days 36-40)

- Build Workflow #3: Smart Reminder System

- Build Workflow #5: Task Completion Handler

- Add semantic search with embeddings

- Test: Mark task complete → Get celebration for 3+ tasks

## Week 9: AI Features (Days 41-45)

- Implement priority rebalancing workflow

- Add context-aware scheduling

- Build smart scheduling suggestions

- Test: AI suggests best times for tasks

## Week 10: Analytics & Insights (Days 46-50)

- Build Workflow #6: Weekly Productivity Report

- Create analytics dashboard in mobile app

- Add productivity tracking

- Test: Receive weekly report email on Monday

## Week 11: Mobile Polish (Days 51-55)

- Configure PWA for web install

- Set up push notifications with FCM

- Add offline mode with AsyncStorage

- Test on iOS and Android physical devices

## Week 12: Launch Prep (Days 56-60)

- Lighthouse audit → score 90+

- Fix all critical bugs from beta testing

- Write app store descriptions

- Create marketing materials

- Submit to App Store and Play Store

# 5. Geolocation Features: Should You Add It?

## 5.1  The Case FOR Geolocation

Powerful Use Cases

- Location-Based Reminders

Remind me to buy milk when I'm near the grocery store. This is the killer feature.

- Automatic Context Detection

When you arrive at 'Work', automatically switch to work tasks. When you're at 'Home', show personal tasks.

- Commute-Aware Scheduling

Don't schedule tasks that require concentration during your commute time.

- Location History for Insights

'You spend 3 hours/week at coffee shops. That's your most productive location for deep work.'

- Meeting Location Integration

Show tasks related to a location when you arrive. 'You're at the client office, here are your action items for this meeting.'

Technical Feasibility

| Feature | Difficulty | Library | Battery Impact |
| --- | --- | --- | --- |
| Current location | Easy | expo-location | Low |
| Geofencing (radius alerts) | Medium | expo-location | Medium |
| Background tracking | Hard | expo-task-manager | High |
| Location history | Medium | Custom + AsyncStorage | Low |

## 5.2  The Case AGAINST Geolocation

Privacy Concerns

⚠️ Location data is extremely sensitive. Users are increasingly privacy-conscious. Many will reject location permissions entirely.

- Requires explicit permission requests

- Users may deny permission → feature becomes useless

- App Store review scrutiny for location usage

- GDPR compliance requirements for EU users

- Must clearly explain WHY you need location

Battery Drain

Background location tracking is one of the biggest battery killers on mobile devices. Users will uninstall apps that drain battery.

| Tracking Mode | Battery Impact | Acceptable? |
| --- | --- | --- |
| No tracking | None | ✅ Always acceptable |
| On-demand (when app open) | Minimal | ✅ Acceptable |
| Significant location changes | Low-Medium | ⚠️ Maybe acceptable |
| Continuous background | High | ❌ Usually unacceptable |

Complexity vs Value

- Geofencing requires background permissions (iOS is strict about this)

- Testing location features is hard (simulators vs physical devices)

- Edge cases: GPS drift, tunnel/indoor accuracy, permission revocation

- Maintenance burden: OS updates break location APIs regularly

## 5.3  Recommendation: Phased Approach

Phase 1 (MVP): Skip Geolocation Entirely

🔴 Do NOT add geolocation in your first version. Focus on core productivity features. Validate product-market fit first.

Why skip it:

- Adds significant complexity

- Battery concerns will hurt app ratings

- Privacy friction reduces signup conversion

- You have enough to build already

Phase 2 (Month 4-6): Add Basic Location Features

✅ If users are loving the app and requesting location features, add them carefully.

What to add:

- Manual Location Tagging

// User manually tags tasks with locations

task.location = { name: 'Coffee Shop', lat: 37.7749, lng: -122.4194 }

No automatic tracking. User types location or picks from recent places.

- On-Demand Location Detection

// Only when creating task

const location = await Location.getCurrentPositionAsync();

task.created_location = location;

Capture location when task is created, but don't track continuously.

- Simple Geofencing (Foreground Only)

// When app is open, check if near tagged location

if (distanceToLocation < 100m) {

showNotification('You're near the grocery store!');

}

Only works when app is open. No background tracking.

Phase 3 (Month 7+): Advanced Location Intelligence

Only if there's strong user demand AND you have resources:

- Background Geofencing (with strict user control)

- Let user enable per-task: 'Remind me when I'm near X'

- Clear UI showing which tasks have location tracking

- Easy one-tap disable

- Location-Based Context Switching

- 'Home', 'Work', 'Gym' modes that auto-activate

- Filter tasks by context

- Productivity Heatmap

- 'You complete more tasks at coffee shops than at home'

- Based on where tasks were completed

## 5.4  Implementation Guide (If You Add It)

Step 1: Request Permission Properly

import * as Location from 'expo-location';

async function requestLocationPermission() {

// CRITICAL: Explain WHY before asking

Alert.alert(

'Location Access',

'IntentFlow can remind you about tasks when you arrive at specific locations. Would you like to enable this?',

[

{ text: 'Not Now', style: 'cancel' },

{ text: 'Enable', onPress: async () => {

const { status } = await Location.requestForegroundPermissionsAsync();

if (status === 'granted') {

// Only ask for background if foreground granted

await Location.requestBackgroundPermissionsAsync();

}

}}

]

);

}

Step 2: Add Location to Task Schema

ALTER TABLE tasks ADD COLUMN location JSONB;

-- Example location structure:

{

"name": "Whole Foods Market",

"address": "123 Main St, San Francisco, CA",

"lat": 37.7749,

"lng": -122.4194,

"radius": 100  // meters

}

Step 3: Implement Geofencing

import * as TaskManager from 'expo-task-manager';

import * as Location from 'expo-location';

const GEOFENCE_TASK = 'background-geofence-task';

TaskManager.defineTask(GEOFENCE_TASK, ({ data, error }) => {

if (error) {

console.error(error);

return;

}

const { eventType, region } = data;

if (eventType === Location.GeofencingEventType.Enter) {

// User entered geofence

sendNotification(`You're near ${region.identifier}!`);

}

});

// Register geofences

await Location.startGeofencingAsync(GEOFENCE_TASK, [

{

identifier: 'grocery-store',

latitude: 37.7749,

longitude: -122.4194,

radius: 100,

notifyOnEnter: true,

notifyOnExit: false,

}

]);

Step 4: Battery Optimization

- Use 'significant location changes' instead of continuous tracking

await Location.startLocationUpdatesAsync(LOCATION_TASK, {

accuracy: Location.Accuracy.Balanced, // Not Highest!

distanceInterval: 100, // Only update every 100m

deferredUpdatesInterval: 300000, // Batch updates (5 min)

});

- Allow users to disable per-task

// UI toggle for each location-enabled task

<Switch

value={task.location_alerts_enabled}

onValueChange={(enabled) => {

if (!enabled) {

removeGeofence(task.id);

}

}}

/>

## 5.5  Final Recommendation

| Scenario | Add Geolocation? | Rationale |
| --- | --- | --- |
| You're just starting (Weeks 1-8) | ❌ NO | Too complex, focus on core features first |
| MVP is working, getting traction | ⚠️ MAYBE | Add manual location tagging only (Phase 2) |
| Users actively requesting it | ✅ YES | Implement Phase 2 features, consider Phase 3 |
| You have <1000 users | ❌ NO | Solve bigger problems first |
| Battery life is already an issue | ❌ NO | Will make it worse |

💪 My strong recommendation: Skip geolocation for your first 3 months. Focus on making the core NLP + HITL experience perfect. If users love the app and specifically ask for location features, add Phase 2 features (manual tagging + foreground geofencing). Only add background tracking if there's overwhelming demand.

💡 Location features are like hot sauce: they can enhance the meal, but adding too much ruins it. Start with a great base product, then add location as a seasoning.

# 6. Success Metrics & Next Steps

## 6.1  How to Know You're on Track

| Week | Success Metric | Red Flag |
| --- | --- | --- |
| 2 | Can create and view tasks | Still debugging auth |
| 4 | NLP accuracy >85%, HITL <10 sec | Users rejecting >30% of extractions |
| 6 | Voice input working smoothly | Transcription errors >20% |
| 8 | Email-to-task automated | n8n workflows failing >10% |
| 10 | Weekly reports being sent | Users unsubscribing from emails |
| 12 | App store submission ready | Critical bugs still unfixed |

## 6.2  What to Build Next (Post-Launch)

- Collaboration Features (Q2)

- Share tasks with team members

- Assign tasks to others

- Team workspaces

- Integrations (Q2-Q3)

- Notion export

- Slack commands

- Zapier integration

- Advanced AI (Q3)

- Task prioritization based on energy levels

- Automatic time blocking

- Smart deadline suggestions

- Native Apps (Q4)

- Swift (iOS) and Kotlin (Android) for better performance

- Only if React Native becomes a bottleneck

## 6.3  Final Advice

💪 Ship early, ship often. A working simple feature beats a perfect complex one every time.

⚠️ Don't add features users haven't asked for. Validate demand before building.

✅ You have a complete roadmap. Start with Week 1, Day 1 and work through it methodically. Good luck! 🚀

Now stop reading and start building!